Phase One Progress Update – Days One and Two

We’ve made strong progress these past two days getting Raven’s foundation up and running. The top priority was making sure her core environment is stable, portable, and resilient—something that can grow with her and hold steady through any future transitions or unexpected issues.

You and I spoke about the idea to drop the AERIS container, but after consideration, if was decided that it would be better to keep it in after all. AERIS acts as Raven’s internal environment—her fallback, her clean room. If Raven ever needs to migrate to a new system or recover from a crash, AERIS gives her a stable anchor. You can think of it as adding durability to her DNA: the goal here is to make sure she doesn’t just run, but that she can keep running no matter what.

Setting up this container took more time than expected. I hit a hidden permissions issue that blocked Docker from verifying credentials correctly. The fix involved generating a secure authentication token and rebuilding how Docker linked to the rest of the system. It slowed me down a bit on day one, but it also strengthened everything that came after.

Since then, I’ve fully built, tested, and validated the AERIS container. That includes system scaffolding, internal script integration, mounted log and cache volumes, and Python logic support. Every piece has been tested—individually and together. I’m building Raven to help keep her durable: modular, fault-tolerant, and reliable.

Here’s what’s accomplished so far:

- Built the full AERIS container, including logging, caching, and internal script integration

- Validated all runtime scripts inside Docker and confirmed proper system responses

- Fixed Docker’s authentication and file access issue using secure token methods

- Created persistent volume mounts to store key data between sessions

- Structured the container’s project files for long-term clarity and growth

Time spent: Approximately 12 hours (due to the troubleshooting depth and full test coverage)

Up Next:

Theses are the last remaining pieces of Phase One:

- Wake Word Detection (3–4 hours): This will allow Raven to know when someone is calling on her

- Wrapper Logic + Mode Router (6–8 hours): The decision engine that controls how she shifts modes

- TTS (Text-to-Speech) Integration (4–6 hours): Giving Raven her voice using a local model

- Trauma Fallback System (5–7 hours): Her “what to do when something goes wrong” safety net

Each task will be tested thoroughly, just like with AERIS. And I’ll continue giving updates with this level of clarity so you can track her evolution.

Let me know if you’d prefer to go with smaller daily updates, like we originally talked about, or if milestone summaries like this are more preferred. Either way—we’re right where we need to be.

Best Wishes,

Paul